PSITTA

Development Log

February 12, 2026

Branch: develop  |  Repository: github.com/thkcyberai/psitta

# Session Summary

| Date | Wednesday, February 12, 2026 |
| --- | --- |
| Session Focus | Flutter SDK Setup, Platform Generation, Bug Fixes, First Desktop Run |
| Branch | develop |
| Commit | d6dca64 — fix(desktop): sidebar layout crash + platform dirs |
| Files Changed | 52 files changed, 3,820 insertions, 97 deletions |
| Prior State | D17 complete + pushed, no Flutter SDK on machine, no platform dirs |
| PR | #18 — feat: Psitta MVP scaffold — deliverables 1-17 + desktop platform (merged to main) |

# Environment Setup

## Flutter SDK Installation

Flutter 3.24.5 (stable) was downloaded and installed on the Windows development machine. Multiple download approaches were attempted due to SSL certificate revocation issues with curl on Windows.

| Attempt | Method | Result |
| --- | --- | --- |
| 1 | Git Bash curl (default) | SSL certificate revocation check error |
| 2 | PowerShell Invoke-WebRequest | Interrupted after 20 min (corrupted zip) |
| 3 | Git Bash curl -k (skip SSL verify) | Success — 985MB in 1:20 |

- Extracted to C:/flutter, added to PATH via ~/.bashrc

- Flutter version: 3.24.5 (Dart 3.5.4, DevTools 2.37.3)

- Analytics disabled: flutter --disable-analytics

## Visual Studio Build Tools

Flutter doctor identified missing "Desktop development with C++" workload. Installed via vs_BuildTools.exe (6.83 GB total).

- MSVC v143 build tools

- Windows 11 SDK

- CMake tools for Windows, C++ AddressSanitizer, vcpkg package manager

- Post-install: Ferramentas de Build do Visual Studio 2022 17.14.26 confirmed by flutter doctor

## Platform Directory Generation

Generated native platform directories required for desktop compilation:

- windows/ — CMakeLists.txt, runner/ (C++ entry point, Win32 window management, resources, app icon)

- macos/ — Xcode project, Swift AppDelegate, entitlements, asset catalog

- Command: flutter create --platforms=windows,macos .

- Generated 51 new files, resolved 62 package dependencies

# Bug Fixes

## Fix 1: Missing Import — ToggleSidebarIntent

| File | lib/features/shell/widgets/sidebar_nav.dart |
| --- | --- |
| Error | Couldn't find constructor 'ToggleSidebarIntent' (line 170) |
| Root Cause | Missing import for core/keyboard/shortcuts.dart |
| Fix | Added: import '../../../core/keyboard/shortcuts.dart'; |

## Fix 2: Sidebar Layout Crash on Toggle

| File | lib/features/shell/widgets/sidebar_nav.dart |
| --- | --- |
| Error | BoxConstraints(0.0<=w<=16.0) — RenderListTile constraint violation |
| Root Cause | isCollapsed boolean flips instantly but AnimatedContainer animates over ~200ms. ListTile requires ~200px minimum width, crashes at intermediate widths during transition. |
| Fix | Wrapped sidebar in LayoutBuilder. Compute narrow = isCollapsed ¦¦ constraints.maxWidth < 150. Replaced ListTile with InkWell+Icon for collapsed state. Added Flexible+TextOverflow.ellipsis to header. |

## Fix 3: withValues API Not Available

| File | lib/features/shell/widgets/sidebar_nav.dart |
| --- | --- |
| Error | The method 'withValues' isn't defined for the class 'Color' |
| Root Cause | .withValues() not available in Flutter 3.24.5 (introduced in later version) |
| Fix | Reverted to .withOpacity(0.08) via sed replacement |

# Verification Results

After all fixes, the desktop application was launched successfully on Windows:

| Test | Status | Notes |
| --- | --- | --- |
| Desktop window launches | PASS | 1280x800 default |
| Sidebar navigation (Library/Voices/Settings) | PASS | All 4 screens |
| Sidebar collapse/expand toggle | PASS | Smooth animation |
| File picker dialog opens | PASS | Upload button works |
| Player bar renders | PASS | Persistent bottom bar |
| Placeholder document cards display | PASS | 3 sample docs |
| Document upload (actual file processing) | N/A | Backend not wired |
| Audio playback | N/A | Backend not wired |

# Git Activity

## Commits

- d6dca64 — fix(desktop): sidebar layout crash + platform dirs (52 files, +3820/-97)

## Pull Request

- PR #18 — feat: Psitta MVP scaffold — deliverables 1-17 + desktop platform

- 8 commits merged from develop into main via merge commit

- CI checks: 4 failing (scaffold pipeline, not code issues), 10 skipped — merged with owner override

# Deliverable Tracker

| # | Phase | Deliverable | Status | Commit |
| --- | --- | --- | --- | --- |
| 1 | 1 | Project config (pyproject.toml, Dockerfile) | Complete | Phase 1 |
| 2 | 1 | Pydantic settings + env config | Complete | Phase 1 |
| 3 | 1 | FastAPI app factory + health endpoint | Complete | Phase 1 |
| 4 | 2 | Domain models + Pydantic schemas | Complete | Phase 2 |
| 5 | 2 | Alembic initial migration (11 tables) | Complete | Phase 2 |
| 6 | 2 | Provider interfaces (Protocol classes) | Complete | Phase 2 |
| 7 | 3 | API route stubs (documents, playback, voices, users) | Complete | Phase 3 |
| 8 | 3 | Service layer (DocumentService, PlaybackService) | Complete | Phase 3 |
| 9 | 3 | Middleware (request ID, rate limiting) | Complete | Phase 3 |
| 10 | 4 | Docker Compose dev stack | Complete | Phase 4 |
| 11 | 4 | CI/CD pipelines (ci.yml, release.yml, security.yml) | Complete | Phase 4 |
| 12 | 4 | GitHub config (templates, CODEOWNERS, dependabot) | Complete | Phase 4 |
| 13 | 5 | Root docs (README, ARCHITECTURE, CONTRIBUTING, SECURITY) | Complete | Phase 5 |
| 14 | 5 | Technical docs (PRD, API, Testing) | Complete | Phase 5 |
| 15 | 5 | Observability guide | Complete | 3e83522 |
| 16 | 5 | Cost model & scaling guide | Complete | 8a3910f |
| 17 | 6 | Desktop-first Flutter frontend | Complete | 5bba5da |
| 18 | 6 | Platform dirs + sidebar fix + first run | Complete | d6dca64 |

# Current Product State

The application has a fully functional desktop shell but no backend integration. The frontend renders placeholder data. Analogy: a car with a beautiful interior, steering wheel, and dashboard — but no engine.

| Component | State | Blocker |
| --- | --- | --- |
| Desktop shell (sidebar, nav, player bar) | Working | None |
| File picker dialog | Working | None |
| Keyboard shortcuts | Working | None |
| Document upload to API | Not wired | Phase 7 |
| Audio playback | Not wired | Phase 7 |
| Voice selection | Not wired | Phase 7 |
| Backend API server | Scaffold only | Phase 7 |
| TTS synthesis | Not wired | Phase 8 |
| Authentication | Not wired | Phase 8 |
| Document processing pipeline | Not wired | Phase 9 |
| CI pipeline | Failing (scaffold) | Needs fix |

# Next Steps Toward Product Completion

## Immediate (Next Session)

- Remove .bak file from repo — git rm the sidebar backup file that was accidentally committed.

- Sync local branches — Pull main after PR merge, ensure develop is in sync.

- Start Phase 7: Backend-Frontend Integration — Get Docker Compose stack running (Postgres, Redis, MinIO, FastAPI).

## Phase 7: Backend-Frontend Integration

- Launch backend API server and verify /health and /docs endpoints respond.

- Wire Riverpod providers to API repositories — replace hardcoded placeholder data with real API calls.

- Implement document upload flow end-to-end: drag-and-drop / file picker to POST /documents to progress indicator to status polling.

- Wire audio playback with just_audio — stream audio chunks from API, connect to player bar controls.

- Add freezed + json_serializable code generation — replace manual fromJson factories.

## Phases 8-11 (Remaining Roadmap)

- Phase 8: External Provider Wiring — Azure TTS, Anthropic Vision, S3/MinIO storage, authentication.

- Phase 9: Document Processing Pipeline — Redis Streams worker, chunk deduplication, status polling.

- Phase 10: Testing & Quality — Backend unit/integration tests, Flutter widget tests, E2E tests.

- Phase 11: Production Readiness — Deployment target, MSIX/DMG packaging, observability, security hardening, CI fix.

────────────────────────────────────────────────────────────

Psitta Dev Log — Generated 2026-02-12  |  Confidential