PSITTA

Development Log

February 15, 2026

# Session Summary

| Date | Saturday, February 15, 2026 |
| --- | --- |
| Session Focus | Phase 7 — Backend Infrastructure Setup |
| Branch | develop |
| Commit | 7987f82 — fix: backend startup bugs |
| Files Changed | 4 files changed, 20 insertions, 10 deletions |
| Prior State | D1–17 complete, desktop frontend running, backend scaffold only |

# What Was Accomplished

## Docker Infrastructure Stack

All three core infrastructure services deployed and verified healthy via Docker Compose:

- PostgreSQL 16 Alpine — Port 5432, healthcheck passing

- Redis 7 Alpine — Port 6379, 256MB max memory, LRU eviction, AOF persistence

- MinIO (S3-compatible) — Ports 9000/9001, psitta-storage bucket created (private)

## Database Migrations

Alembic migration 001_initial_schema applied successfully. Full database schema created: 11 tables, 8 enums, triggers, indexes. Migration ran via dedicated Docker container connecting to PostgreSQL service.

## FastAPI Backend Server

API server built as multi-stage Docker image and launched successfully. Verified endpoints:

- GET /health — Returns {status: ok, version: 0.1.0}

- GET /ready — Returns {status: ready}

- GET /api/v1/documents/ — Paginated response (items: [], total: 0)

- GET /api/v1/voices/ — Voice catalog stub responding

- GET /docs — Swagger UI rendering with all API routes

Structured logging with X-Request-ID middleware confirmed active in container logs.

# Bugs Fixed During Startup

Several configuration mismatches discovered and resolved:

| Issue | Root Cause | Fix Applied |
| --- | --- | --- |
| Dockerfile build failure | pyproject.toml references README.md but file missing | Created README.md, updated COPY in Dockerfile |
| Uvicorn crash loop | LOG_LEVEL=DEBUG (uppercase) rejected by uvicorn | Changed .env to LOG_LEVEL=debug |
| Route assertion error | chunk_index annotated with Query() instead of Path() | Changed to Path(ge=0), added Path import |
| Env variable mismatch | .env used DATABASE_*, config.py expects POSTGRES_* | Renamed all vars in .env and docker-compose.yml |
| Migration connection refused | Compose migrate service passed wrong env var names | Updated compose env vars to POSTGRES_* |
| Norton antivirus block | CyberCapture scanning pip.exe, halting system | Switched to Docker-based API serving |

# Current System State

| Service | Image | Port(s) | Status | Container |
| --- | --- | --- | --- | --- |
| PostgreSQL 16 | postgres:16-alpine | 5432 | Healthy | psitta-postgres |
| Redis 7 | redis:7-alpine | 6379 | Healthy | psitta-redis |
| MinIO | minio/minio:latest | 9000, 9001 | Healthy | psitta-minio |
| FastAPI API | psitta-api (custom) | 8000 | Running | psitta-api |
| DB Schema | Alembic 001 | — | Applied | psitta-migrate |

# Deliverable Tracker

| # | Phase | Deliverable | Status | Commit |
| --- | --- | --- | --- | --- |
| 1 | 1 | Project config (pyproject.toml, Dockerfile) | Complete | Phase 1 |
| 2 | 1 | Pydantic settings + env config | Complete | Phase 1 |
| 3 | 1 | FastAPI app factory + health endpoint | Complete | Phase 1 |
| 4 | 2 | Domain models + Pydantic schemas | Complete | Phase 2 |
| 5 | 2 | Alembic initial migration (11 tables) | Complete | Phase 2 |
| 6 | 2 | Provider interfaces (Protocol classes) | Complete | Phase 2 |
| 7 | 3 | API route stubs | Complete | Phase 3 |
| 8 | 3 | Service layer | Complete | Phase 3 |
| 9 | 3 | Middleware (request ID, rate limiting) | Complete | Phase 3 |
| 10 | 4 | Docker Compose dev stack | Complete | Phase 4 |
| 11 | 4 | CI/CD pipelines | Complete | Phase 4 |
| 12 | 4 | GitHub config | Complete | Phase 4 |
| 13 | 5 | Root docs | Complete | Phase 5 |
| 14 | 5 | Technical docs (PRD, API, Testing) | Complete | Phase 5 |
| 15 | 5 | Observability guide | Complete | 3e83522 |
| 16 | 5 | Cost model & scaling guide | Complete | 8a3910f |
| 17 | 6 | Desktop-first Flutter frontend | Complete | 5bba5da |
| 18 | 7 | Backend infrastructure deployment | Complete | 7987f82 |
| 19 | 7 | Frontend-backend wiring | Next | — |

# Git Log (Recent Commits)

7987f82 (HEAD → develop) fix: backend startup bugs (env vars, Dockerfile, route annotation)

de5af04 (origin/main) Merge pull request #18 from thkcyberai/develop

d6dca64 fix(desktop): sidebar layout crash + platform dirs

5bba5da feat(desktop): desktop-first Flutter frontend scaffold (D17)

# Next Steps

## Immediate (Next Session)

- Wire Flutter ApiClient to localhost:8000 — Update base URL, test connectivity from desktop app to running backend

- Connect Riverpod providers to API repositories — Replace placeholder data with real API calls; Library screen shows live document list

- Implement document upload flow end-to-end — File picker → POST /api/v1/documents/ → progress indicator → status polling

- Add freezed + json_serializable code generation — Replace manual fromJson with generated code for type safety

## Phase 8: External Provider Wiring

- Azure Cognitive TTS provider — real API key, test synthesis, validate audio quality

- Anthropic Vision provider — image description extraction from PDFs

- S3/MinIO storage provider — verify upload/download paths

- Authentication provider — Auth0 or Clerk, JWT validation, login/signup UI

## Phase 9–11: Pipeline, Testing, Production

- Redis Streams document processing worker

- Chunk deduplication and audio caching

- Backend unit/integration tests

- Flutter widget + integration tests

- Production deployment + desktop packaging (MSIX/DMG)

────────────────────────────────────────────────────────────

Psitta Dev Log — Generated 2026-02-15 | Confidential