PSITTA

Development Log — February 15, 2026

# Session Summary

| Date | Sunday, February 15, 2026 |
| --- | --- |
| Session Focus | Deliverable 19 — Frontend-Backend Integration (D19) |
| Branch | develop |
| Commit | f53c919 — feat: wire frontend to backend API (D19) |
| Files Changed | 9 files changed, 357 insertions, 252 deletions |
| Prior State | D1-18 complete, Phase 7 infra running, frontend hardcoded |

# What Was Built

## Riverpod Provider Layer

Created a centralized providers.dart that bridges the data layer to the UI. The provider hierarchy flows: ApiClient (singleton) -> Repositories (per-domain) -> FutureProviders (auto-dispose, cacheable). Both documentsProvider and voicesProvider use FutureProvider.autoDispose so data refreshes on screen re-entry and after mutations.

## Library Screen — Live Data

Converted LibraryScreen from StatefulWidget to ConsumerStatefulWidget. The hardcoded document list was replaced with documentsAsync.when() pattern providing loading, error, and data states. Upload triggers ref.invalidate(documentsProvider) to refresh the list. Error state shows retry button with cloud_off icon.

## Voice Screen — Live Data

Converted VoiceSelectorScreen from StatelessWidget to ConsumerWidget. Voice catalog now fetched from API via voicesProvider with the same loading/error/data pattern. Currently shows 'No voices available' as the static voice catalog provider is not yet populated.

## Document Upload — End-to-End Persistence

Upload flow now works end-to-end: file picker -> multipart POST /api/v1/documents/ -> INSERT into PostgreSQL documents table -> refresh library -> document card appears in grid. Backend generates UUID, extracts title from filename, records file size, and timestamps. Dev user (UUID 00000000-0000-0000-0000-000000000001) is used as owner until auth is wired.

## Database Session Wiring

Activated the get_db_session dependency in dependencies.py. It now yields a real AsyncSession from async_session_factory with proper commit/rollback/close lifecycle. This is the foundation for all subsequent database operations across documents, playback, and user endpoints.

# Bugs Fixed (5)

| Bug | Root Cause | Fix |
| --- | --- | --- |
| 307 Redirect on POST | FastAPI redirects /documents to /documents/ (trailing slash), Dio throws DioException on 307 for POST requests | Added trailing slashes to all Flutter repository endpoint URLs |
| Content-Type blocks multipart | ApiClient set Content-Type: application/json as default header, preventing Dio from auto-detecting multipart/form-data for FormData uploads | Removed hardcoded Content-Type header; Dio now auto-detects based on request body type |
| Response shape mismatch | Backend upload stub returned {message, filename, status} but Flutter Document.fromJson() expected {id, title, source_type, created_at} | Rewrote upload endpoint to return Document-shaped response with uuid4 ID |
| UTF-8 encoding corruption | Python heredoc with em-dash character caused SyntaxError: utf-8 codec can't decode byte 0x97 | Rewrote documents.py using pure ASCII Python string with explicit encoding='utf-8' |
| DB session not wired | get_db_session yielded None placeholder instead of real AsyncSession | Uncommented and wired async_session_factory import in dependencies.py |

# Files Changed (9)

| File | Change |
| --- | --- |
| apps/desktop/lib/data/providers/providers.dart | NEW — Riverpod provider layer (apiClient, repos, data providers) |
| apps/desktop/lib/data/api/api_client.dart | Removed hardcoded Content-Type: application/json header |
| apps/desktop/lib/data/repositories/document_repository.dart | Added trailing slash to endpoint URLs |
| apps/desktop/lib/data/repositories/voice_repository.dart | Added trailing slash to endpoint URLs |
| apps/desktop/lib/data/repositories/playback_repository.dart | Added trailing slash to endpoint URLs |
| apps/desktop/lib/features/library/library_screen.dart | Converted to ConsumerStatefulWidget, wired to documentsProvider |
| apps/desktop/lib/features/voices/voice_selector_screen.dart | Converted to ConsumerWidget, wired to voicesProvider |
| core/backend/src/psitta/api/v1/documents.py | Full DB wiring: INSERT on upload, SELECT on list, soft-delete |
| core/backend/src/psitta/dependencies.py | Wired get_db_session to async_session_factory |

# Deliverable Tracker

| # | Phase | Deliverable | Status |
| --- | --- | --- | --- |
| 1-16 | 1-5 | Backend scaffold, API, Docker, CI/CD, docs | Complete |
| 17 | 6 | Desktop-first Flutter frontend | Complete |
| 18 | 7 | Backend infrastructure deployment | Complete |
| 19 | 7 | Frontend-backend integration (Riverpod to API) | Complete |
| 20 | 8 | Document processing pipeline | Next |

# Git Log

f53c919 (HEAD -> develop, origin/develop) feat: wire frontend to backend API (D19)

7987f82 fix: backend startup bugs (env vars, Dockerfile, route annotation)

5bba5da feat(desktop): desktop-first Flutter frontend scaffold (D17)

# Next Steps

## Phase 8: Document Processing Pipeline

Wire Redis Streams document_processor worker: PDF ingestion, text extraction, chunking, and storage. This is the critical path to getting real content displayed in the player screen instead of placeholder chapters.

## Phase 8: External Provider Wiring

Azure Cognitive TTS provider with real API key for audio synthesis. Anthropic Vision provider for image description extraction from PDFs. S3/MinIO storage provider for file persistence (currently files are read but not stored to object storage).

## Phase 9: Audio Playback

Wire just_audio package to stream synthesized audio from the API. Connect player bar controls to real playback state. Persist playback position via PlaybackRepository so users can resume where they left off.

## Phase 10: Testing and Quality

Implement skipped backend test scaffolds with real database fixtures. Add Flutter widget tests for desktop shell, upload flow, and player controls. Full E2E test covering upload through playback.

Psitta Dev Log — Generated 2026-02-15 | Confidential