PSITTA

Development Log

February 16, 2026

Branch: develop | Repository: github.com/thkcyberai/psitta

# Session Summary

| Date | Sunday, February 16, 2026 |
| --- | --- |
| Session Focus | Audio Prefetch System & Playback UX (D22b) |
| Branch | develop |
| Commit | Pending (pre-commit state) |
| Files Changed | 3 Flutter files rewritten, 1 Docker rebuild |
| Prior State | D1-22 complete, ElevenLabs TTS wired, download-then-play pattern working |

# What Was Built

## Audio Prefetch & Cache System

Rewrote audio_service.dart with a 3-strategy system to eliminate perceived delays when switching voices or sections. The AudioService now maintains an in-memory file cache mapping chunk+voice combinations to local temp files, deduplicates in-flight download requests, and exposes a synthesizing state stream for UI feedback.

### Strategy 1: Prefetch Next Chunk

While a chunk plays, the next chunk is automatically downloaded in the background via prefetchChunk(). By the time the user reaches it (or clicks forward), audio is already cached locally. Playback starts instantly from the temp file instead of waiting for ElevenLabs synthesis.

### Strategy 2: Pre-synthesize on Voice Change

Added ref.listen on selectedVoiceIdProvider in player_screen.dart. When the user selects a different voice, the current chunk immediately re-plays with the new voice and the next chunk is prefetched with that voice. Combined with the download-then-play pattern, this makes voice switching as fast as the ElevenLabs API allows on first use, and instant on subsequent plays.

### Strategy 3: Synthesizing Indicator

Added isSynthesizingProvider stream that broadcasts true/false during audio downloads. Two visual indicators were added: a blue banner at the top of the player screen reading "Synthesizing audio..." with a spinner, and a CircularProgressIndicator replacing the play/pause button in the player bar during synthesis. When audio comes from cache, neither indicator appears.

## Voice Name Display

Added a voice indicator row below the "Chapters" header in the player screen sidebar. Shows the currently selected voice name (e.g., "Voice: Drew") with a record_voice_over icon, reading from the voicesProvider and selectedVoiceIdProvider.

## Backend Rebuild & Quota Resolution

Diagnosed and fixed the 502 Bad Gateway errors that blocked all non-Rachel audio requests. Root cause was twofold: (1) Docker container was running stale code without the auto-synthesize-on-cache-miss fix, requiring a full image rebuild; (2) ElevenLabs free tier quota was exhausted at 192/10,000 credits. After rebuilding the Docker image and upgrading to a paid ElevenLabs plan (30,000 credits), synthesis resumed successfully for all voices.

# Bugs Fixed

| Bug | Root Cause | Fix |
| --- | --- | --- |
| 502 on all non-Rachel voices | Docker container running old code without auto-synthesize endpoint; stale image from previous build | docker compose build api && docker compose up -d api to rebuild with updated documents.py |
| 502 persists after rebuild | ElevenLabs quota_exceeded: 192 credits remaining, 1469 required per chunk | Upgraded ElevenLabs plan from free (10k) to paid (30k credits). Verified Bella synthesis returns 200 |
| voicesProvider type error | player_screen.dart treated voicesProvider data as Map (data['voices']) but provider returns List type, causing compile error: String can't be assigned to int | Changed whenData callback parameter to dynamic type, added type checking before map access |

# Files Changed

| File | Change |
| --- | --- |
| apps/desktop/lib/data/services/audio_service.dart | Rewritten: prefetch system, file cache, synthesizing stream, dedup in-flight requests |
| apps/desktop/lib/features/player/player_screen.dart | Rewritten: _playAndPrefetch helper, voice change listener, voice name display, synthesizing banner overlay |
| apps/desktop/lib/features/shell/widgets/player_bar.dart | Updated: synthesizing spinner on play button, prefetch after skip forward/backward |
| Docker: psitta-api image | Rebuilt to include auto-synthesize-on-cache-miss code in documents.py |

# Known Issues (Carry Forward)

| Priority | Issue | Details |
| --- | --- | --- |
| P0 | Drew voice not playing | Drew (voice_id: 29vD33N1CtxCmqQRPOHJ) returns audio from backend but playback fails on frontend. Need to test all 12 voices systematically and identify which work vs fail. |
| P0 | Voice display shows ID instead of name | Voice name indicator in Chapters sidebar shows voice_id code (e.g., "21m00Tcm") instead of display name (e.g., "Rachel"). The voicesProvider return type doesn't match the Map access pattern in _voiceName(). Need to inspect actual voicesProvider response shape. |
| P1 | Voice switching not fully verified | Voice change listener (ref.listen on selectedVoiceIdProvider) is wired but not yet tested end-to-end with working voices. Depends on P0 voice fixes above. |

# Deliverable Tracker

| # | Phase | Deliverable | Status | Commit |
| --- | --- | --- | --- | --- |
| 1-16 | 1-5 | Backend scaffold, API, Docker, CI/CD, docs | Complete | Various |
| 17 | 6 | Desktop-first Flutter frontend | Complete | 5bba5da |
| 18 | 7 | Backend infrastructure deployment | Complete | 7987f82 |
| 19 | 7 | Frontend-backend integration (Riverpod to API) | Complete | f53c919 |
| 20 | 8 | Document processing pipeline | Complete | --- |
| 21 | 8 | ElevenLabs TTS provider + 12 voices | Complete | --- |
| 22 | 8 | Audio playback (download-then-play) | Complete | 6f99f96 |
| 22b | 8 | Audio prefetch system & playback UX | In Progress | Pending |

# Next Steps

## Immediate (Next Session)

1. Fix Drew voice playback failure. Test all 12 ElevenLabs voices systematically via curl to identify which voices return valid audio. Check for encoding issues, file corruption, or voice-specific synthesis failures.

2. Fix voice name display. Inspect the actual voicesProvider response type (List vs Map) and fix _voiceName() to correctly extract display_name from the voice catalog. Verify the voice indicator shows human-readable names for all 12 voices.

3. End-to-end voice switching test. With both fixes above applied, test: select voice in Voices screen, navigate to Player, verify correct voice plays, switch voice mid-playback, verify audio restarts with new voice and next chunk prefetches.

4. Commit and push D22b. Once all voices play correctly and voice display works, commit the 3 rewritten Flutter files and Docker rebuild as: feat(audio): prefetch system for near-instant voice/section switching (D22b).

## Phase 9: Testing & Quality

Implement skipped backend test scaffolds with real database fixtures. Add Flutter widget tests for desktop shell, upload flow, and player controls. Full E2E test covering upload through multi-voice playback.

## Phase 10: Production Readiness

Production deployment target (ECS/Fly.io), desktop app packaging (MSIX/DMG), observability stack wiring, security hardening, and extension framework.

Psitta Dev Log — Generated 2026-02-16 | Confidential