PSITTA

Development Log

February 8, 2026

Branch: develop  |  Repository: github.com/thkcyberai/psitta

# Session Summary

| Field | Details |
| --- | --- |
| Date | Saturday, February 8, 2026 |
| Session Focus | Deliverable 17 — Desktop-First Flutter Frontend |
| Branch | develop |
| Commit | 5bba5da — feat(desktop): desktop-first Flutter frontend scaffold (D17) |
| Files Changed | 68 files changed, 2,413 insertions, 22 deletions |
| Prior State | Deliverables 1–16 complete (Phases 1–5), apps/mobile/ scaffold |

# Key Decision: Desktop-First Strategy

Critical clarification locked during this session: Psitta is a desktop application, not mobile-first. The original scaffold under apps/mobile/ assumed a mobile UX. This session restructured the entire frontend for desktop-first delivery targeting Windows and macOS.

Documented in: ADR-0002 (Desktop-First Flutter Application)

# What Was Built

## Desktop Shell Architecture

- Multi-pane layout: collapsible sidebar (260px/64px) + content area + persistent player bar (80px)

- GoRouter with ShellRoute — sidebar and player bar never rebuild during navigation

- Window management: 1280×800 default, 900×600 minimum, centered on launch

- Desktop-optimized Material 3 theme with VisualDensity.comfortable

## Feature Screens (4)

| Screen | Capabilities |
| --- | --- |
| Library | Document grid with responsive columns (1–5), drag-and-drop upload via desktop_drop, search field (Ctrl+F), upload button, empty state prompt, status badges (ready/processing/failed) |
| Player | Two-pane layout: chunk navigator (table of contents) on left, content on right; active chunk highlighting; transport controls with keyboard shortcut tooltips |
| Voices | Voice catalog grid with name, language, gender, tier badge (PRO); preview and select buttons; responsive columns |
| Settings | Single-column preferences (max 600px): playback speed, default voice, storage, appearance, account; version footer |

## Keyboard Shortcuts

| Shortcut | Action | Context |
| --- | --- | --- |
| Space | Play / Pause | Global |
| Ctrl + → | Skip Forward | Player |
| Ctrl + ← | Skip Backward | Player |
| Ctrl + O | Upload Document | Library |
| Ctrl + F | Search / Filter | Library |
| Ctrl + \ | Toggle Sidebar | Global |

## Data Layer

- ApiClient (Dio) with base URL, timeouts, auth token injection, logging interceptor

- Models: Document, PlaybackSession, Voice (fromJson factories, freezed generation planned)

- Repositories: DocumentRepository (list/upload/delete), PlaybackRepository (sessions), VoiceRepository (catalog/preview)

- Riverpod providers: sidebarCollapsed, isPlaying, currentDocTitle, playbackPosition, playbackDuration

## Repo-Wide Updates

- Renamed apps/mobile/ → apps/desktop/ (old mobile scaffold backed up to .backups/)

- Updated CODEOWNERS: @psitta/mobile → @psitta/desktop

- Updated dependabot.yml: pub ecosystem directory → /apps/desktop

- Updated ci.yml: all 4 Flutter job references → apps/desktop

- Updated README.md, SECURITY.md, scripts/bootstrap.sh

- ADR-0002: Desktop-first Flutter application decision documented

# Deliverable Tracker

| # | Phase | Deliverable | Status | Commit |
| --- | --- | --- | --- | --- |
| 1 | 1 | Project config (pyproject.toml, Dockerfile) | Complete | Phase 1 |
| 2 | 1 | Pydantic settings + env config | Complete | Phase 1 |
| 3 | 1 | FastAPI app factory + health endpoint | Complete | Phase 1 |
| 4 | 2 | Domain models + Pydantic schemas | Complete | Phase 2 |
| 5 | 2 | Alembic initial migration (11 tables) | Complete | Phase 2 |
| 6 | 2 | Provider interfaces (Protocol classes) | Complete | Phase 2 |
| 7 | 3 | API route stubs (documents, playback, voices, users) | Complete | Phase 3 |
| 8 | 3 | Service layer (DocumentService, PlaybackService) | Complete | Phase 3 |
| 9 | 3 | Middleware (request ID, rate limiting) | Complete | Phase 3 |
| 10 | 4 | Docker Compose dev stack | Complete | Phase 4 |
| 11 | 4 | CI/CD pipelines (ci.yml, release.yml, security.yml) | Complete | Phase 4 |
| 12 | 4 | GitHub config (templates, CODEOWNERS, dependabot) | Complete | Phase 4 |
| 13 | 5 | Root docs (README, ARCHITECTURE, CONTRIBUTING, SECURITY) | Complete | Phase 5 |
| 14 | 5 | Technical docs (PRD, API, Testing) | Complete | Phase 5 |
| 15 | 5 | Observability guide | Complete | 3e83522 |
| 16 | 5 | Cost model & scaling guide | Complete | 8a3910f |
| 17 | 6 | Desktop-first Flutter frontend | Complete | 5bba5da |

# Git Log (Recent Commits)

5bba5da  (HEAD → develop)  feat(desktop): desktop-first Flutter frontend scaffold (D17)

3e83522  (origin/develop)  docs: comprehensive cost model & scaling guide (D16)

8a3910f  docs: add observability guide (D15)

# Next Steps Toward Product Conclusion

The following roadmap covers what remains to take Psitta from scaffold to a shippable product. Items are grouped by priority and dependency order.

## Immediate (Next Session)

- Push D17 to origin/develop — git push origin develop. Verify CI passes with the new apps/desktop/ paths.

- Flutter platform generation — Run flutter create --platforms=windows,macos . inside apps/desktop/ to generate the native platform directories (windows/, macos/) required for compilation.

- Verify flutter run on Windows — Confirm the desktop shell launches, sidebar toggles, and navigation works between all 4 screens.

## Phase 7: Backend-Frontend Integration

- Wire Riverpod providers to API repositories — Connect the data layer to Riverpod so screens fetch real data from the backend instead of placeholders.

- Implement document upload flow end-to-end — Drag-and-drop → file_picker → POST /documents → progress indicator → status polling.

- Implement audio playback with just_audio — Stream audio chunks from the API, wire to player bar controls, persist playback position.

- Add freezed + json_serializable code generation — Replace manual fromJson factories with generated code for type safety and immutability.

## Phase 8: External Provider Wiring

- Azure Cognitive TTS provider — Wire tts_azure.py with real API key, test synthesis of a sample document, validate audio quality.

- Anthropic Vision provider — Wire vision_anthropic.py for image description extraction from PDFs containing figures/charts.

- S3/MinIO storage provider — Verify storage_s3.py upload/download with MinIO in Docker, test with real S3 for production path.

- Authentication provider — Set up Auth0 or Clerk tenant, wire JWT validation middleware, add login/signup to desktop app.

## Phase 9: Document Processing Pipeline

- Redis Streams worker — Implement document_processor.py: PDF ingestion → text extraction → chunking → TTS synthesis → audio storage.

- Chunk deduplication + caching — Cache audio by (chunk_hash, voice_id, speed) to avoid re-synthesis. Major cost optimization.

- Status webhooks / polling — Real-time document processing status updates from worker to API to desktop client.

## Phase 10: Testing & Quality

- Implement skipped backend tests — All test files have pytest.mark.skip scaffolds. Wire to real service layer and database fixtures.

- Flutter widget + integration tests — Test desktop shell, document upload flow, player controls, keyboard shortcuts.

- E2E test: upload → process → play — Full-stack test with Docker Compose, covering the complete user journey.

## Phase 11: Production Readiness

- Production deployment target — Wire release.yml to deploy to ECS, Fly.io, or Railway. Configure production Postgres, Redis, S3.

- Desktop app packaging — MSIX for Windows Store, DMG for macOS. Code signing and notarization.

- Observability stack — Wire structured logging, OpenTelemetry tracing, and Prometheus metrics per the Observability guide.

- Security hardening — Rate limiting tuning, input validation, CORS configuration, dependency scanning in CI.

- Extension framework — Implement entry point registration so commercial extensions (voice-cloning, premium-tts, etc.) can plug in.

────────────────────────────────────────────────────────────

Psitta Dev Log — Generated 2026-02-08  |  Confidential